Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Date | 11 November 2022 |
| Team ID | PNT2022TMID34036 |
| Project Name | AI-powered Nutrition Analyzer for Fitness Enthusiasts. |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TITLE | | DESCRIPTION | | DATE | |
| Empathy Map | | Prepare Empathy Map  Canvas to capture the user Pains & Gains, Prepare list of problem statements. | | 22nd September | |
| Literature Survey | | Literature survey on the selected project & gathering information by referring the technical papers ,research publications etc. | | 6th October | |
| Brainstorming | | List the by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility & importance. | | 20th October | |
| Proposed Solution | | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | | 28th October | |
| Problem Solution Fit | | Prepare problem - solution fit document. | | 10th November | |
| Solution Architecture | | Prepare solution | | 28th October | |
|  |  | |  |  |
| Customer Journey | | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | | 10th November | |
| Functional Requirement | | Prepare the functional requirement document. | | 4th November | |
| Data Flow Diagrams | | Draw the data flow diagrams and submit for review. | | 8th November | |
| Technology Architecture | | Prepare the technology architecture diagram. | | 3rd November | |
| Prepare Milestone &  Activity List | | Prepare the milestones & activity list of the project. | | 11th November | |
| Project Development -  Delivery of Sprint-1, 2, 3 &4 | | Develop & submit the developed code by testing it. | | In Progress | |

|  |
| --- |
|  |